SCHOOL CLINIC CONSTRUCTION

______________________________

A PROJECT PROPOSAL

Presented to

The Faculty of Koronadal National Comprehensive High School

Senior High School

Koronadal City

____________________________

In Partial Fulfillment

Of the requirements for Reading

and Writing Skills

____________________________

BALINBIN, JUSTINE KATE

FEREN, MA. CHESZA ROSE

MICO, RONNILO

PEREGUA, ROMELITH JASMIN

PRAICO, CINDYDINE LOVE

March 2018

Abstract

The implementation of the proposed project will be very helpful to the students and teachers of KNCHS-SHS who are experiencing sickness and are in need of immediate health care. The availability of the school clinic contributes to low percentage of absenteeism among students, due to the fact that they can easily access medicine with an accurate prescription from the school nurse. Also, for the next school year, there will be more students who will enroll in this school and therefore the construction of the school clinic is a must. The objective of the project is to provide the KNCHS-SHS students and teachers a good medical service through making them comfortable when experiencing illness. The total budget to successfully accomplished the proposed project is Php. 305,000.00.  Our organization is the most appropriate to run the project because based on our past records, we have the expertise to effectively establish the renovation of school gymnasium, construction of Nutripan canteen, and automated tubig machine within the school vicinity in partnership with different NGO’S and constituents.

- Context

Based on our observation, the unavailability of the school clinic amplifies the number of absences among senior high school students who are experiencing illness because they were not able to receive medical health care from the school. So, we initiated that the construction of school clinic in KNCHS-SHS is important because it reduces the rate of absences and contributes to the progression of school.

- Title Page

Project Proponent: The KNCHS Association with the partnership of Department of Education, City Administrator and City Health Office

Project Location: Koronadal National Comprehensive High School- Senior     High School

Number of Beneficiaries: 2377 students with unknown number of teachers

Type of Beneficiaries: Teachers and Students

Amount of Project: 305,000

Source of Fund: The KNCHS Association, Department of Education, City Government/Administrator, City Health Office and Donations

Period of Implementation: March 25,2019- June 6, 2021

- Project Justification

A. Problem Statement

The proposed project is to resolve the problem of the KNCHS-SHS students and teachers about the unavailability of school clinic when they need health care such as medication about their illness or sickness.

- Proposed Approach

The construction of school clinic is the type of intervention used to address the problem of the      KNCHS-SHS students and teachers regarding medical health care.

- Priority Needs

The implementation of the proposed project will be very helpful to the students and teachers who are experiencing sickness and are in need of immediate health care. The availability of the school clinic contributes to low percentage of absenteeism among students, due to the fact that they can easily access medicine with an accurate prescription from the school’s nurse.  Also, for next school year, there will be more students who will enroll in this school and therefore the construction of the school clinic is a must.

- Project Goal and Objectives

Goal:

The project aimed to be able to accommodate and suffice the students’ needs for medical health care when they are not feeling well instead of going home and having lots of absences in school.

Objectives:

- For the KNCHS-SHS students and teachers to attain immediate help when they need health care for medication

- To provide the students and teachers a good medical service through making them comfortable when experiencing or suffering illness.

REPORTING

| COMPONENTS | ACTIVITIES | EXPECTED OUTPUTS | IMPLEMENTATION PERIOD | PERSON RESPONSI- BLE |
| --- | --- | --- | --- | --- |
| A. Construction | 1. Surveying the area | Area has been examined | March 18-20, 2019 | The Project Management Team |
|  | 2. Planning with the engineer | The structure of the construction has been planned | September 11-13,2019 | School Administration |
|  | 3.Procurement of Materials | The contract is approved | October 8, 2019 | School Administrationwith the partnership of Department of Education, City Administrator and City Health Office |
|  | 4. Construction | Starting the construction | January 5, 2020 | Contractor |

| ITEMS | PTA COUNTERPART | OTHER PARTNERS/DONORS | TOTAL PROJECT |
| --- | --- | --- | --- |
| 1.Materials | Php. 50,000.00 | Php. 150,000.00 | Php. 200,000.00 |
| 2. Labor | Php. 15,000.00 | Php. 15,000.00 | Php. 30,000.00 |
| 3.Medical Supplies | Php. 25,000.00 | Php. 50,000.00 | Php. 75,000.00 |
| Total | Php. 90,000.00 | Php. 215,000.00 | Php. 305,000.00 |

BUDGET

IV.    Project Implementation

The PTA Officer together with the administration shall assess and lead the plan for the construction of the school clinic. The school PTA treasurer shall handle the donated and obtained money for the project as provided in the governing policy of the school. This project shall be taken full responsibility by the PTA from October 8, 2019 until the end of the operation. The school administration needs to ask donations and assistance from the Department of Education, City Government/Administrator and City Health Office to successfully establish the construction of the school clinic.

V. 	   Implementing Organization

Our organization is the most appropriate to run the project because based on our past records, we have the expertise to effectively establish the renovation of school gymnasium, construction of Nutripan canteen, and automated tubig machine within the school vicinity in partnership with different NGO’S and constituents.

VI.     Risk Management

The risk in the implementation of the project is that there might be a delay         in the   construction because there is lack of financial support and also when    there     is mismanagement or failure amongst the school administration.

VII.     Monitoring and Evaluation

The project management team will monitor the project’s progress through a     constant visit in the project location January 7, 2020 to June 4, 2020.